Online Game players matching application

**Live Walkthrough link:**

**--------------------------------------------------------------------------------------------------------------  
Code URL**  
<https://github.com/webserviceproject>

**--------------------------------------------------------------------------------------------------------------**

**Project Documents**

<https://github.com/webserviceproject/Documents>

**--------------------------------------------------------------------------------------------------------------**

**Team Name**: Team 9

**Team Members**:

Sahith Vardhan Reddy Vancha: Product Owner

Veeramma Boddapati: Scrum Master

Subramanya Rahul Annavajhula: Development Team

Sai Sushanth Reddy Jonnalagadda: Development Team

**--------------------------------------------------------------------------------------------------------------**

Sprint 1

**Forecast and Rationale**

The forecast for the first sprint includes:

- Setup the workspace : 3 points

- Build the skeleton of the application: 5 points

- Create the header and routing for all the sub-pages: 5 points

- Implement the header page: 5 points

- Implement About the app page: 5 points

- Implement About Us page: 5 points

- Implement Contact us page:5 points

- Write the test cases to all these web pages: 5 points

Based on the projected estimates, the first sprint of the project is expected to focus on setting up the workspace and building the skeleton of the application. This includes creating the header and routing for all sub-pages and implementing the header, About the app, About Us, and Contact Us pages, each taking approximately 5 points. Additionally, the team is expected to allocate 5 points toward writing test cases for all web pages. Overall, the first sprint is projected to take a total of 38 points, with the completion of these tasks serving as the foundation for the subsequent sprints of the project. The team will need to work efficiently and effectively to ensure that the project stays on track and is delivered within the agreed-upon timeline.

**--------------------------------------------------------------------------------------------------------------**

**Sprint Product Backlog Tasks Jira Board**

<https://webserviceproj123.atlassian.net/jira/core/projects/FIRST/board>

**Kanban Board in Jira**  
  
A screenshot of a computer

Description automatically generated with medium confidence

**Burndown Chart**

Graphical user interface, application, table

Description automatically generated

**Sprint Daily Scrum Call evidence:**

[Sprint1\_Scrum\_Call\_recording](https://kennesawedu-my.sharepoint.com/personal/vboddapa_students_kennesaw_edu/_layouts/15/stream.aspx?id=%2Fpersonal%2Fvboddapa%5Fstudents%5Fkennesaw%5Fedu%2FDocuments%2FRecordings%2FCall%20with%20Sahith%20and%202%20others%2D20230312%5F185356%2DMeeting%20Recording%2Emp4&ga=1&OR=Teams-HL&CT=1678919952411&clickparams=eyJBcHBOYW1lIjoiVGVhbXMtRGVza3RvcCIsIkFwcFZlcnNpb24iOiIyNy8yMzAyMDUwMTQyMSIsIkhhc0ZlZGVyYXRlZFVzZXIiOmZhbHNlfQ%3D%3D)

**Working on the Code evidence:**

[code\_mob\_evidence](https://kennesawedu-my.sharepoint.com/personal/vboddapa_students_kennesaw_edu/_layouts/15/stream.aspx?id=%2Fpersonal%2Fvboddapa_students_kennesaw_edu%2FDocuments%2FRecordings%2FCall+with+Sahith+and+2+others-20230312_191557-Meeting+Recording.mp4&ga=1&referrer=Teams.TEAMS-ELECTRON&referrerScenario=p2p_ns-bim&web=1)

**A-TDD Test suite execution evidence:**

[A-TDD test suite recording](https://kennesawedu-my.sharepoint.com/personal/vboddapa_students_kennesaw_edu/_layouts/15/stream.aspx?id=%2Fpersonal%2Fvboddapa_students_kennesaw_edu%2FDocuments%2FRecordings%2FCall+with+Sahith+and+2+others-20230313_222826-Meeting+Recording.mp4&ga=1&referrer=Teams.TEAMS-ELECTRON&referrerScenario=p2p_ns-bim&web=1)**Text

Description automatically generated**

**Sprint Review Video**

[Sprint\_Review\_recording](https://kennesawedu-my.sharepoint.com/personal/vboddapa_students_kennesaw_edu/_layouts/15/stream.aspx?id=%2Fpersonal%2Fvboddapa_students_kennesaw_edu%2FDocuments%2FRecordings%2FCall+with+Sahith+and+2+others-20230313_231219-Meeting+Recording.mp4&ga=1&referrer=Teams.TEAMS-ELECTRON&referrerScenario=p2p_ns-bim&web=1)